|  |
| --- |
| Evaluation & Recommendations |
| 4 |

|  |
| --- |
| Develop Project Charter |
| 4 |

|  |
| --- |
| Submit Project Charter |
| 2 |

|  |
| --- |
| Project Charter Approved |
| 0 |

|  |
| --- |
| Create Preliminary Scope Statement |
| 3 |

|  |
| --- |
| Develop Project Charter |
| 2 |

|  |
| --- |
| Project Team Kickoff Meeting |
| 1 |

|  |
| --- |
| Develop Project Plan |
| 3 |

|  |
| --- |
| Project Handover Meeting |
| 1 |

|  |
| --- |
| Develop Software Requirement Specification |
| 4 |

|  |
| --- |
| Verify & Validate Software Requirement Specification |
| 1 |

|  |
| --- |
| SRS Approved |
| 0 |

|  |
| --- |
| Procure Hardware/Software |
| 1 |

|  |
| --- |
| Control |
| 13 |

|  |
| --- |
| Design database |
| 2 |

|  |
| --- |
| Design UI/layout |
| 4 |

|  |
| --- |
| Design System |
| 2 |

|  |
| --- |
| Coding function |
| 6 |

|  |
| --- |
| Testing |
| 6 |

|  |
| --- |
| Deploy |
| 1 |

|  |
| --- |
| Testing |
| 6 |

|  |
| --- |
| Close out |
| 5 |